SKARSTEN TCG OPS

Complete Technical Specification

Version 3.0 — April 2026

B2B/B2C SaaS for Norwegian TCG Retailers

Shopify Embedded App • Next.js 16 • Supabase • Vercel

TABLE OF CONTENTS

1. Project Overview & Vision

2. Current State Audit

3. Architecture & Tech Stack

4. Shopify App Install Flow

5. Database Schema

6. API Contract Specification

7. Widget-Based Dashboard

8. Norwegian Market Data & Scraping

9. Pricing Engines & Automation

10. Staging & Approval Workflow

11. Multi-Tenant Security

12. UX Patterns & Quality Standards

13. Testing Strategy

14. Infrastructure & DevOps

15. Missing Dependencies

16. Critical Bugs to Fix

17. Phased Implementation Roadmap

# 1. Project Overview & Vision

### 1.1 What Is This?

Skarsten TCG Ops is a Shopify Embedded App targeting Norwegian Pokemon TCG retailers. It automates inventory management, pricing decisions, and market intelligence. Merchants install the app from the Shopify App Store (or via direct URL), and the app runs inside their Shopify Admin panel.

### 1.2 Core Value Proposition

- Automated pricing based on real Norwegian market data (Pokepris.no, Cardmarket, Outland, Pokegear)

- ABC inventory classification (80/20 rule) with velocity-based policies

- Weighted Average Cost (WAC) tracking across purchase batches

- Safety-gated price changes with staging, approval, and audit trail

- Widget-based dashboard customizable per merchant (bento-style, draggable/resizable)

- GDPR and Bokforingsloven compliant from day one

### 1.3 Target Users

- Primary: Norwegian TCG card shop owners using Shopify

- Secondary: Nordic TCG retailers expanding to Norwegian market

- Use case: 50-5000 SKU inventory, 1-10 staff members

### 1.4 Business Model

Freemium SaaS with Shopify Billing API. Subscriptions charged in the merchant's store currency (NOK for Norwegian stores) via Shopify's AppSubscription GraphQL mutation. Three tiers planned: Free (view-only), Pro (automation), Enterprise (multi-store + API).

### 1.5 Design Direction

Light glassmorphism theme confirmed. Background #fdfdfd, primary accent #005bd3 (Shopify blue), glass panels with backdrop-filter: blur(16px), rounded corners (1.5rem), micro-interactions via Framer Motion. The current visual identity is retained — the work is to make it functional, not redesign it.

# 2. Current State Audit

Audit performed April 11, 2026, covering every file in the codebase.

### 2.1 Implementation Status

| Area | Scope Says | Reality | Gap |
| --- | --- | --- | --- |
| Shopify Auth | Full OAuth + token refresh | Reads token from .env only, JWT not verified | CRITICAL |
| Shopify Sync | Real-time webhook + cron | Basic webhook handler, no pagination | MAJOR |
| Shopify Billing | NOK subscription plans | GraphQL syntax error, no flow | BROKEN |
| Pricing Engines | Floor, spread, tiers, autopilot | Logic is solid and complete | GOOD |
| WAC Calculator | Track weighted avg cost | Formula works, inventory sync commented out | MEDIUM |
| ABC Classification | SQL procedure + cron | SQL complete, field names may not match | MEDIUM |
| Web Scrapers | TCGplayer + Norwegian sites | All return hardcoded mock data | CRITICAL |
| Recommendations | Multi-rule engine | Only Rule 1 implemented | MAJOR |
| AI Strategy Advisor | AI-powered insights | Hardcoded heuristics, not AI | MAJOR |
| Discord Alerts | Two-track webhooks | Formatting complete, needs webhook URLs | GOOD |
| GDPR Webhooks | Full compliance | HMAC works, deletion not implemented | MEDIUM |
| Staged Updates | Approval workflow | UI exists, zero backend | MAJOR |
| Operations Hub | Live health monitoring | All metrics hardcoded | MAJOR |
| Google Merchant | Health dashboard | Entirely UI mockup | MISSING |
| Settings Persistence | Save automation config | Save buttons update state only | MAJOR |

### 2.2 Database Status

All tables exist in Supabase but are completely empty: inventory, stores, price_history, audit_logs, inventory_snapshots, staged_updates, shopify_variants, store_settings, purchase_history. Unclear which SQL migration scripts have been applied.

### 2.3 Credentials Status

Client ID + Client Secret (shpss_ prefix) present for pokemon-butikken-2.myshopify.com. No Access Token (shpat_). Discord webhook URLs are placeholders. Supabase credentials are configured and working.

# 3. Architecture & Tech Stack

| Layer | Technology | Version | Purpose |
| --- | --- | --- | --- |
| Framework | Next.js (App Router) | 16.2.3 | Full-stack React with API routes |
| Runtime | React | 19.2.4 | UI components with hooks |
| Language | TypeScript | 5.x | Type safety across full stack |
| Database | Supabase (PostgreSQL) | 2.103.0 | Multi-tenant data with RLS |
| Hosting | Vercel | Latest | Edge deployment, cron jobs |
| Auth | Shopify Session Tokens + App Bridge v4 | - | Embedded app auth via token exchange |
| Styling | Tailwind CSS | 4.x | Utility-first responsive design |
| Animation | Framer Motion | 12.38.0 | Micro-interactions, transitions |
| Charts | Recharts | 3.8.1 | Data visualization in widgets |
| Widgets | react-grid-layout | TBD | Draggable/resizable dashboard grid |
| Scraping | Cheerio (MVP) | TBD | Norwegian market data extraction |
| Validation | zod | TBD | API request/response schema validation |
| Icons | Lucide React | 1.8.0 | Consistent icon set |
| Errors | Sentry | Client SDK | Production error tracking |
| Queues | Upstash QStash | TBD | Async job processing |
| Testing | Vitest + Playwright | TBD | Unit, integration, E2E tests |

# 4. Shopify App Install Flow

### 4.1 Recommended Approach

Shopify recommends Managed Installation with Token Exchange for embedded apps (2025+). No redirects, no popups. Starting January 2026, new apps must use Shopify CLI.

### 4.2 How It Works

Merchant clicks Install on Shopify App Store or visits install URL.

Shopify displays consent screen with requested scopes (from shopify.app.toml).

Merchant approves. Shopify loads app in iframe inside Shopify Admin.

App Bridge v4 automatically provides a session token (JWT, 1-min lifetime).

Backend receives session token, calls token exchange endpoint for access token.

Access token stored encrypted in Supabase stores table, keyed by shop domain.

Subsequent requests: frontend sends session token, backend verifies and exchanges only if expired.

### 4.3 Token Exchange API

POST https://{shop}.myshopify.com/admin/oauth/access_token

Request payload includes: client_id, client_secret, grant_type, subject_token, subject_token_type, requested_token_type

Response: { access_token: "shpua_...", scope: "..." }

### 4.4 shopify.app.toml Configuration

- name = 'Skarsten TCG Ops'

- client_id = '<from Partner Dashboard>'

- application_url = 'https://your-vercel-domain.vercel.app'

- embedded = true

- access_scopes.scopes = 'read_products,write_products,read_inventory,write_inventory,read_orders'

- use_legacy_install_flow = false

- webhooks.api_version = '2025-04'

### 4.5 Shopify App Store Requirements

- CSP frame-ancestors header for *.myshopify.com

- Programmatic webhook subscriptions on install

- Uninstall webhook handler (cleanup data, stop jobs)

- GDPR webhooks with actual data deletion (30-day SLA)

- Screencast demo for app review

- App listing copy (title, description, screenshots, privacy policy URL)

- Test credentials for Shopify reviewers

### 4.6 What Needs To Be Built

- Create shopify.app.toml with correct scopes and URLs

- Install @shopify/app-bridge and wrap frontend in AppBridgeProvider

- Implement /api/auth/token-exchange endpoint

- Store access tokens encrypted in Supabase stores table

- Create middleware that validates session tokens on every API request

- Implement token refresh logic (exchange only when expired/missing)

- Configure CSP headers in next.config.ts

- Implement webhook subscription management on install

- Build uninstall webhook handler

# 5. Database Schema

### 5.1 stores table

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid (PK) | Default gen_random_uuid() |
| shop_domain | text UNIQUE NOT NULL | e.g. pokemon-butikken-2.myshopify.com |
| access_token_encrypted | text | Encrypted Shopify access token |
| scopes | text | Granted OAuth scopes |
| plan_tier | text | free / pro / enterprise |
| beta_enrolled_at | timestamptz | Beta program timestamp |
| widget_layout | jsonb | Persisted react-grid-layout config |
| settings | jsonb | Automation config, thresholds, preferences |
| installed_at | timestamptz | Installation timestamp |
| uninstalled_at | timestamptz | Null if still active |

### 5.2 inventory table

Tracks: id (uuid), store_id (FK), shopify_variant_id, shopify_product_id, product_name, sku, barcode, brand, category, price_net, cost_price, stock_level, abc_class, is_immortal, weighted_value, last_sold_at, market_price, market_source, set_code, card_number, language, product_category, synced_at, created_at.

### 5.3 staged_updates table

Tracks: id (uuid), store_id (FK), variant_id, product_name, field (price/cost/stock), old_value, new_value, reason, source, abc_class, confidence (0-100), status (pending/approved/rejected/executed/expired), reviewed_by, reviewed_at, executed_at, expires_at, created_at.

### 5.4 Other Tables

- price_history: Every price change with old_price, new_price, changed_by, change_type

- audit_logs: System events with severity, payload, store_id

- inventory_snapshots: Daily aggregated snapshots for 5-year Bokforingsloven compliance

- purchase_history: WAC purchase batches with quantity, unit_cost, supplier

- shopify_variants: Raw Shopify variant data cache

- store_settings: Per-store config (may merge into stores.settings)

# 6. API Contract Specification

### 6.1 Authentication Middleware

Every API route except /api/auth/* validates the Shopify session token from the Authorization header. Middleware extracts shop_domain from JWT, looks up store in Supabase, attaches store_id to request context. Auto-refreshes access token if expired.

### 6.2 Core Endpoints

| Method | Endpoint | Purpose | Phase |
| --- | --- | --- | --- |
| POST | /api/auth/install | Initiate Shopify app install | Phase 1 |
| POST | /api/auth/token-exchange | Exchange session token for access token | Phase 1 |
| GET | /api/inventory | List inventory with pagination, search, filters | Phase 1 |
| POST | /api/inventory/sync | Trigger full Shopify inventory sync | Phase 1 |
| GET | /api/stats | Dashboard KPI aggregations | Phase 1 |
| GET | /api/staged-updates | List pending/approved/rejected staged changes | Phase 1 |
| POST | /api/staged-updates/:id/approve | Approve a staged price change | Phase 1 |
| POST | /api/staged-updates/:id/reject | Reject a staged price change | Phase 1 |
| POST | /api/staged-updates/bulk-approve | Approve multiple changes at once | Phase 1 |
| POST | /api/staged-updates/execute | Execute approved changes to Shopify | Phase 1 |
| GET | /api/market-prices | Fetch latest scraped market prices | Phase 2 |
| POST | /api/cron/scrape | Trigger market price scraping | Phase 2 |
| POST | /api/cron/abc-sync | Run ABC classification | Phase 2 |
| GET | /api/recommendations | Get pricing recommendations | Phase 2 |
| POST | /api/purchases | Record new purchase batch (WAC) | Phase 2 |
| GET | /api/purchases | List purchase history | Phase 2 |
| PUT | /api/settings | Save merchant preferences | Phase 2 |
| GET | /api/settings | Load merchant settings | Phase 2 |
| POST | /api/billing/subscribe | Create Shopify subscription | Phase 3 |
| GET | /api/health | System health check | Phase 1 |
| GET | /api/diagnostics | Detailed system diagnostics | Phase 1 |
| POST | /api/webhooks/shopify | Handle Shopify webhooks | Phase 1 |
| POST | /api/webhooks/gdpr/* | GDPR compliance (4 routes) | Phase 1 |

# 7. Widget-Based Dashboard

### 7.1 Design: Bento Layout

Asymmetrical bento-style widget grid using react-grid-layout with WidthProvider. Widgets of different sizes create visual hierarchy. Breakpoints: lg (1200px), md (996px), sm (768px), xs (480px). 12-column grid, 16px row height, [16,16] margins. Layout stored in Supabase stores.widget_layout (jsonb), debounced onLayoutChange saves.

### 7.2 Widget Catalog

- KPI Cards (Value, Profit, Stock, Margin) — 3x2 each, MVP

- Inventory Table — 12x8, MVP

- Staged Updates Queue — 6x6, MVP

- Price Recommendations — 6x6, MVP

- Performance Chart — 8x4, MVP

- Market Pulse — 4x4, POST-MVP

- ABC Distribution Donut — 4x4, POST-MVP

- Purchase History — 6x4, POST-MVP

- System Health — 4x3, POST-MVP

- Quick Actions — 3x3, POST-MVP

### 7.3 Panic Lock

The Panic Lock from automation/tiers.ts should be a first-class dashboard element. A visible toggle (not buried in settings) that halts all automated pricing. When active, a banner confirms the lock state across the dashboard.

### 7.4 Edit Mode UX

- Merchant clicks 'Tilpass Dashboard' button in header

- Widgets get drag handles and resize corners

- Widgets wobble slightly (CSS animation, iOS style)

- Widget drawer slides in showing available widgets to add

- Click X to remove widget (with confirmation)

- Click 'Ferdig' to save and exit edit mode

# 8. Norwegian Market Data & Scraping

### 8.1 Data Sources

- Pokepris.no: Cheerio SSR (MVP) / headless (scale), 50+ store prices, 6 hours, HIGHEST

- Cardmarket-API.com: REST API, European market prices (EU+US), Daily, HIGH

- PokeTrace.com: REST API, TCGplayer + eBay + Cardmarket, Daily, HIGH

- Outland.no: Headless browser, Sealed products, stock, 12 hours, MEDIUM

- TCGdex API: REST API (free), Cardmarket + TCGplayer historical, Daily, MEDIUM

### 8.2 Pokepris.no Analysis

Next.js site with Tailwind. Uses GraphQL cursor pagination + infinite scroll. SSR initial load includes ~74 products with prices from 5+ stores. Full dataset requires headless browser.

### 8.3 Scraping Strategy (Vercel-Compatible)

MVP: Cheerio on Pokepris.no SSR HTML (~74 top products). No headless browser needed.

Scale: @sparticuz/chromium (~45MB, fits Vercel 50MB limit) + playwright-core for JS-rendered pages.

Cloud option: Browserless.io or Browserbase as remote browser service via WebSocket.

External option: Small VPS (Hetzner ~4 EUR/mo) with full Playwright, triggered by QStash.

### 8.4 Consensus Pricing

For each product: collect Norwegian store prices from Pokepris, European market price from Cardmarket, calculate median/mean, flag outliers. Store in Supabase with source attribution and scraped_at timestamp.

# 9. Pricing Engines & Automation

### 9.1 Module Status

- Floor Protection (automation/floor.ts) — COMPLETE: Price never below cost + VAT + 5% buffer

- Spread Engine (automation/spread-engine.ts) — COMPLETE: Market spread, Flip vs Hold strategy

- Tier Safety (automation/tiers.ts) — COMPLETE: Three-tier safety limits by value range

- Profit Calculator (automation/profit.ts) — COMPLETE: ROI, profitability with VAT handling

- ABC Engine (automation/abc_engine.ts) — COMPLETE: 80/20 classification with velocity policies

- Autopilot Logic (automation/autopilot-logic.ts) — PARTIAL: Class C only, needs vaultSettings

- WAC Calculator (lib/wac.ts) — PARTIAL: Formula correct, sync commented out

- Recommendations (lib/recommendations.ts) — STUB: Only Rule 1 implemented

### 9.2 Recommendation Rules to Implement

Price Increase: Market > current + threshold (DONE)

Slow Mover: No sales in 30/60/90 days, suggest discount by ABC class

Price Decrease: Market price dropped, match within floor limits

Competitive Undercut: Norwegian competitors lower, match within profit floor

Restock Alert: Stock below reorder point by velocity class

### 9.3 Autopilot Flow

When merchant enables Autopilot for an ABC class (default: C only), system generates staged_updates instead of modifying prices directly. Merchant reviews in 'Ventende Endringer' widget and bulk-approves or reviews individually. Only after approval does the system call Shopify API.

# 10. Staging & Approval Workflow

### 10.1 End-to-End Flow

GENERATE: Pricing engines, scrapers, or manual input create staged_updates with status='pending'.

NOTIFY: Discord webhook sends summary. Dashboard widget shows count badge.

REVIEW: Merchant opens widget/page. Sees old price, new price, reason, confidence, ABC class.

DECIDE: Approve, Reject, or Modify per item. Bulk actions available.

EXECUTE: Approved items sent to Shopify API (respecting dry-run). Logged to price_history + audit_logs.

EXPIRE: Unreviewed items expire after 7 days (configurable). Archived, not deleted.

### 10.2 API Requirements

- GET /api/staged-updates?status=pending&page=1&limit=50

- POST /api/staged-updates/:id/approve

- POST /api/staged-updates/:id/reject

- POST /api/staged-updates/bulk-approve (array of IDs)

- POST /api/staged-updates/execute (all approved items)

- Cron job to expire pending items older than 7 days

# 11. Multi-Tenant Security

### 11.1 RLS

All tables have RLS policies restricting access to rows where store_id matches JWT claim. Verified after every schema change.

### 11.2 Security Checklist

- RLS enabled on ALL tables

- Access tokens encrypted at rest (pgcrypto or AES-256)

- Session tokens verified on every request (signature verified, not just decoded)

- HMAC verification on Shopify webhooks

- Rate limiting on all endpoints (@upstash/ratelimit)

- CORS restricted to *.myshopify.com

- Input validation with zod on all API routes

- Webhook replay protection (X-Shopify-Webhook-Id dedup)

- Audit logs for all price changes and auth events

- Key rotation every 6 months

- No secrets in client-side code

- Error sanitization (never expose Supabase errors to client)

# 12. UX Patterns & Quality Standards

### 12.1 Empty States

Every page/widget MUST have a designed empty state when no data exists. Explains WHY it's empty with a clear CTA.

### 12.2 Loading States

Skeleton/shimmer with animate-pulse matching final layout shape. Replace 'Kalkulerer...' text with proper skeletons.

### 12.3 Four-Level Verification Standard

EXISTS: File present with real content

SUBSTANTIVE: Not a stub. No TODO/placeholder/hardcoded mock where real logic should be

WIRED: Imported AND used by other code

DATA FLOWING: Traces to real data source (Supabase query, Shopify API)

### 12.4 Stub Patterns to Eliminate

- return [] / {} / null in data-fetching functions

- 'placeholder', 'coming soon', 'TODO', 'FIXME' in non-comments

- console.log as only body of event handler

- Hardcoded arrays where DB queries should be

- setTimeout simulating async operations

- Static numbers where calculations should be

# 13. Testing Strategy

### 13.1 Framework

Vitest for unit/integration. Playwright for E2E. MSW for API mocking. Testing Library for React components.

### 13.2 Test Coverage

- CRITICAL: Pricing Engines (edge cases), WAC Calculator (multi-batch rounding), Safety Validation (limits/panic), Token Exchange (verify/store/refresh)

- REQUIRED: API Routes (all endpoints + auth middleware), Staging Workflow (generate > approve > execute > audit)

- RECOMMENDED: Scraper Health (broken selectors, failures), Dashboard (widget data, edit mode, layout persistence)

# 14. Infrastructure & DevOps

### 14.1 Database Migrations

Use Supabase CLI (supabase migration new / supabase db push). At minimum track which scripts applied.

### 14.2 Logging

Structured logger (pino) with JSON output. ERROR > Sentry + Discord, WARN > Discord tech, INFO > audit_logs, DEBUG > dev only. Include store_id in every entry.

### 14.3 CI/CD

GitHub Actions: lint + type-check + test on PR. Vercel preview deploys. Production from main only after tests pass.

### 14.4 Monitoring

Sentry (add server config). UptimeRobot on /api/health. Scraper Discord alerts on 3 failures. Shopify rate limit monitoring.

# 15. Missing Dependencies

- @shopify/app-bridge: App Bridge v4 — Session tokens, embedded auth. MANDATORY

- react-grid-layout: Widget grid — Dashboard system

- zod: Validation — API schema validation, security

- @upstash/ratelimit: Rate limiting — API protection

- @upstash/qstash: Queue client — Async jobs

- @sparticuz/chromium: Serverless Chromium — Scraping within Vercel limits

- playwright-core: Browser API — Pairs with chromium for scraping

- vitest: Testing (dev) — Unit/integration tests

- @testing-library/react: Component testing (dev) — React testing

- msw: API mocking (dev) — Mock Shopify/Supabase in tests

- pino: Logging — Structured JSON production logging

# 16. Critical Bugs to Fix

- 1. billing/shopify-billing.ts:44 — currencyCode NOK missing quotes — Use proper GraphQL enum

- 2. scrapers/sovereign.ts — USER_AGENTS undefined — Define array or remove

- 3. auth/shopify-verify.ts:23 — JWT not verified, just decoded — Use shopify-api verifyAuth

- 4. wac.ts:98 — Inventory sync commented out — Uncomment with error handling

- 5. qstash-bridge.ts:9 — Receiver import commented out — Uncomment and implement

# 17. Phased Implementation Roadmap

### Phase 0: Foundation & Tooling (3-5 days)

Fix 5 critical bugs

Create shopify.app.toml, register in Partner Dashboard

Install all missing dependencies

Set up Vitest + Testing Library + MSW

Set up Supabase CLI migrations, verify all applied

Fill missing .env.local values

Configure GitHub Actions CI

Set up pino structured logging

### Phase 1: Core Loop (Weeks 1-2)

Shopify token exchange with App Bridge v4

Session token middleware + CSP headers

Full inventory sync with GraphQL pagination

Widget dashboard with react-grid-layout (5 MVP widgets, bento)

Staged updates CRUD end-to-end

Wire ALL pages to real Supabase data

Empty states, loading skeletons, error states everywhere

Settings persistence to Supabase

Panic Lock as dashboard control

Deploy to Vercel, test install flow

### Phase 2: Intelligence (Weeks 3-4)

- Pokepris.no scraping (SSR cheerio MVP)

- Cardmarket/PokeTrace API integration

- Complete recommendation rules 2-5

- WAC purchase recording flow

- QStash async jobs

- Scraper health monitoring

- Test coverage for pricing + staging

### Phase 3: Launch Prep (Weeks 5-6)

- Shopify Billing API

- GDPR actual data deletion

- Uninstall webhook handler

- Webhook replay protection

- Rate limiting all endpoints

- Token encryption at rest

- Input validation with zod

- Sentry server config + uptime monitoring

- Screencast demo

- App listing preparation

- Submit for App Store review

—————————————————————————————

End of Specification

Prepared April 2026